

**Gold Coast Stations Renewal**

**Ormeau station**

# October/November update

Queensland Rail is refurbishing its six Gold Coast stations ahead of the Commonwealth Games. This is part of a $10 million project which will deliver more modern, safe and comfortable facilities for our customers.

# Project progress



The following works at Ormeau have been completed:

* footbridge upgrade including new mesh and tiling, and removal of scaffolding around footbridge
* refurbishment and reopening of the station ticket office and public amenities
* tiling works to the stairs
* installation of new ceiling over the footbridge and foyer
* new cladding to the exterior of the station.

# Upcoming work



During October and November, customers can expect to see the following works:

* upgrades to lighting in the carpark, station buildings and platforms
* upgrades to CCTV throughout the station precinct, including carparks and entry and exit points
* completion of renewal work at Ormeau by early November.

# Keeping you informed

Queensland Rail Limited ABN 71 132 181 090 QR\_A3\_2017

For more information on this project, please contact Queensland Rail on **13 16 17** (7.15am – 5pm Monday – Friday) or email [**communityengagement@qr.com.au**](mailto:communityengagement@qr.com.au)or visit **queenslandrail.com.au**