November 2017

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Merivale Bridge project compound (Boundary Street/Riverside Drive, South Brisbane) | * **2am Saturday 11 to 3am Monday 13 November**   (continuous works) | * Access to project compound and rail corridor from Boundary Street (near Parmalat) * Installation of walkways and access gate on bridge level * Installation of fibre optic cable for CCTV and communications * Painting works on bridge * Removal/relocation of scaffold materials to assist painting activities * Movement of equipment within the rail corridor * Use of hand tools and light powered machinery * Mobile lighting during night works * Vehicle movements around project compound * Traffic management (Boundary Street and pedestrian/cycle path). |
| Brisbane River (between Go Between Bridge and William Jolly Bridge) | * **Saturday 11 and Sunday 12 November**   6am to 5pm each day | Expect changed conditions on the river:   * Refer to Maritime Safety Queensland notifications * Follow posted signs and Water Police instructions during painting and walkway installation works on the bridge. |
| Nearby residents and businesses may experience increased noise, lighting and construction activity in the area.  Every effort will be made to carry out these works with minimal disruption and we thank the local community for their cooperation during these important works.  While this project’s main bridge painting and maintenance works are complete, remaining walkway installation works will be undertaken during a scheduled track closure in March 2018, weather and construction conditions permitting.  For more information contact Queensland Rail on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **communityengagement@qr.com.au** | | |

### **Overview of planned after hours works**

### **Overview of planned after hours works**

# Merivale Bridge maintenance works

Queensland Rail is continuing essential maintenance works on Merivale Bridge over the Brisbane River.

In addition to regular daytime, continuous works will be undertaken during a scheduled track closure from **2am Saturday 11 to 3am Monday 13 November, 2017.** Some preparatory scaffolding works will be undertaken during normal working hours in the week prior to the track closure.

Traffic management will be in place for the safety of pedestrians and cyclists and to assist with Parmalat truck movements. Please follow the instructions of the traffic controller.

**Brisbane River operators and users are advised to expect changed conditions, take care and follow the posted signs. Refer to Maritime Safety Queensland notifications.**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Merivale Bridge  Project compound (Boundary Street/Riverside Drive, South Brisbane) | * **2am Saturday 11 to 3am Monday 13 November**   (continuous works) | * Access to project compound and rail corridor from Boundary Street (near Parmalat) * Installation of walkways and access gate on bridge level * Installation of fibre optic cable for CCTV and communications * Painting works on bridge * Removal/relocation of scaffold materials to assist painting activities * Movement of equipment within the rail corridor * Use of hand tools and light powered machinery * Mobile lighting during night works * Vehicle movements around project compound * Traffic management (Boundary Street and pedestrian/cycle path). |
| Brisbane River (between Go Between Bridge and William Jolly Bridge) | * **Saturday 11 and Sunday 12 November**   6am to 5pm each day | Expect changed conditions on the river:   * Refer to Maritime Safety Queensland notifications * Follow posted signs and Water Police instructions during overhead gantry works. |
| Nearby residents and businesses may experience increased noise, lighting and construction activity in the area.  Every effort will be made to carry out these works with minimal disruption. Queensland Rail thanks the local community for their cooperation during these important works. | | |

**Brisbane River operators and users are advised to expect changed conditions and to take care and follow the signs between Go Between Bridge and William Jolly (Grey Street) Bridge.**