

**Morayfield station accessibility upgrade**

**PROJECT UPDATE – MAY 2019**

**The Morayfield station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Activities undertaken at Morayfield in April included:

* concrete pour – new raised platform area
* installation of formwork for footings and lift shafts – platforms 1 and 2
* construction of footings and foundations for new footbridge and lift shafts
* concrete pour – lift shaft walls and footings
* construction of new station building outer walls
* construction of lift shaft segments (offsite).

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* work on the new footbridge footings
* construction of station building slab
* installation of underground services – platform 2
* construction of lift shaft walls
* construction of new station building outer walls
* construction of lift shaft segments and footbridge (offsite)
* installation of new footbridge (early June).

Please take care around the work zones.

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\2 Strathpine\Collateral\Project Updates\10 Project Update May19\PUBLIC_Stations upgrade graphic only_with blurb_Updated April 2019.jpg

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\3 Morayfield\Photos\20190507112025[1] CROP.jpg

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Residents and the local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

