

**Windsor station refresh**

**October 2017**

Queensland Rail is committed to providing minor upgrades at 10 locations across the Citytrain network to improve amenities and provide cleaner, safer stations as a key outcome of the ‘Fixing the trains’ action plan. This includes Windsor station, which will undergo a refresh during October 2017.

The works at Windsor station will include minor platform improvements, landscaping, replacement of signage and an industrial clean. During this period, temporary amenities will be in place while improvement works are undertaken to the existing toilets.

**Overview of work**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work and impacts** |
| Windsor station | **From Tuesday 3 October for approximately three weeks** (weather and construction  conditions permitting)  6am to 5pm (Monday to Saturday)  Some weeknight works may occur during the construction period  Continuous works during planned track closure:  **2am Saturday 7 to 3am Monday 9 October** | Station improvement works (painting, cleaning, signage replacement)   * Use of equipment including hand tools and a high-pressure hose * Heavy machinery with reversing beepers * Temporary toilets in place * Some carparking bays may be temporarily unavailable at times * There will be partial carpark closures during the following weekends:   + Saturday 7 and Sunday 8 October   + Saturday 14 and Sunday 15 October. |

Every effort will be made to carry out these works with minimal disruption and we apologise to our customers and the community for any inconvenience.

Queensland Rail Limited ABN 71 132 181 090

For further information, please contact the Customer Feedback Team on 13 16 17 (between 7.15am and 5pm, Monday to F[riday) or email communityengagement@qr.com.au](mailto:communityengagement@qr.com.au)