**Sadliers Crossing bridge upgrade**

Scheduled works – January 2016

Queensland Rail is replacing a series of ageing timber rail bridges on the Ipswich to Rosewood line, in South East Queensland, to improve reliability, operational safety and efficiency of services on the rail corridor.

Upcoming activities for this project include around-the-clock works during a planned track closure on 16-18 January 2016.

**Overview of planned works**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Sadliers Crossing bridge – western approach (Grace and Dixon Streets) | * 2am Saturday 16 January through to 3am Monday 18 January 2016   (48-hour track closure, with  continuous works) | * Track closure and night works * Use of large equipment, machinery (including cranes) and vehicles * No public pedestrian access over the Sadliers Crossing bridge in either direction * No public pedestrian access under the rail bridge at Grace and Dixon Streets |
| Sadliers Crossing bridge – eastern approach (Gladstone Road) | * Saturday night 16 January 2016 |
| Grace and Dixon Streets (at western bridge approach) | * 7am Tuesday 12 January through to 5pm Wednesday 20 January 2016 | * Full road closure (traffic diversions in operation) * Public pedestrian access under the rail bridge at Grace and Dixon Streets will be maintained except during 48-hour track closure as listed above |
| Residents near the western (Grace and Dixon Streets) bridge approach may experience some noise from truck movements and construction activity. Mobile lighting towers will be used during night works. Some minor works on the eastern approach on Gladstone Road will also be taking place.  A road closure with diversion and traffic management controls will be in place for the safety of motorists and pedestrians during this time. Vehicular access to Grace and Dixon Streets will be reinstated from 5pm Wednesday 20 January 2016, weather and construction conditions permitting.  Queensland Rail is aware that such operations may cause temporary inconvenience to our valued neighbours. While every effort will be made to carry out these works with minimal disruption, Queensland Rail apologises for any inconvenience and thanks the local community for their cooperation during these important works. | | |

For more information contact Queensland Rail on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **communityengagement@qr.com.au.**

For information and updates on Queensland Rail train services visit **translink.com.au** or call TransLink on **13 12 30** anytime.