Graceville station accessibility upgrade


## Night works –

## May/June 2016

As part of the Graceville station accessibility upgrade, overhead equipment upgrade work will occur between the hours of **10pm and 5am each night** from **Tuesday 31 May to Thursday 2 June 2016**.

### Scheduled night works

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Graceville station* Appel Street (between Randolph Street and Evadne Street)
* Honour Avenue (between Bank Road and Mortlake Road)
 | * **Tuesday 31 May to Thursday 2 June 2016** 10pm each night until 5am the next morning

(over 3 nights) | Overhead equipment upgrade and civil works. This work will involve:* On-track vehicles, trucks, machinery and cranes with bright flashing lights and reversing beepers
* Crane operation
* Hand tools and light powered equipment
* Concrete pumps
* Mobile lighting towers
* Vehicle movements
 |
| Traffic management controls will be in place on Appel Street (between Randolph Street and Evadne Street) and Honour Avenue (between Bank Road and Mortlake Road) to allow for machinery and vehicle parking.Mobile cranes will be positioned in these areas to lift equipment and materials into the rail corridor.Residents adjacent to Graceville station may experience some noise from truck movements and construction activity. Queensland Rail is aware that such operations may cause temporary inconvenience to our valued neighbours. Every effort will be made to carry out these works with minimal disruption. Queensland Rail apologises for any inconvenience and thanks the local community for their cooperation during these important works. |

**Keeping you informed**

Queensland Rail is committed to keeping stakeholders and the community informed about this project. For more information, please contact the Stakeholder Engagement team on **1800 722 203** (free call), email **stationsupgrade@qr.com.au** or visit **www.queenslandrail.com.au**