**January/February 2018**

**Signals Upgrade Project**

**Works Notice**

We are committed to keeping you informed about work Queensland Rail is undertaking in your area. This works notice outlines planned works for the Signals Upgrade Project during February.

In 2017, we completed extensive works to upgrade train signals and some track crossovers between Roma Street and Corinda stations.

We now move into the maintenance phase of the project, which will see a reduction in construction and traffic impacts on surrounding the suburbs, with much of the work within the rail corridor.

Works this month include **weekend works on** **Saturday 17 and Sunday 18 February**, during a planned track closure.

**Overview of works**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and time** | **Type of work** |
| Rail corridor locations between Roma Street and Corinda stations | **6am to 6pm** each day on:   * **Saturday 17 and Sunday 18 February** (weekend works) | Weekend works during a planned track closure:   * installation of signal equipment * installation of new cables * signal equipment removal * upgrade existing signal equipment * cable testing between Roma Street and Corinda * signal gantry removal, Milton * asphalting works, Toowong station platform * signal works, Sherwood * track maintenance works, Sherwood. |
| **6am to 6pm** each week day on:   * **Thursday 1 to Wednesday 28 February** (day works only) | General day works activities:   * ongoing daily signalling stage works * construction crews accessing the corridor * heavy vehicle movements. |

Every effort will be made to carry out these works with minimal disruption. Queensland Rail apologises for any inconvenience and thanks you for your understanding while we undertake these important works.

We encourage you to contact us with your phone or email details so we can notify you of any works that need to take place outside of normal construction hours or involve changed traffic arrangements in your area.

For more information, contact the project’s stakeholder engagement team on **1800 959 989** (free call), email **communityengagement@qr.com.au** or visit **queenslandrail.com.au/inthecommunity/projects**

Queensland Rail is moving towards paperless notifications about noise, works and track closures. You will see paper notices for a time, as we transition to the new system and you will still receive paper notices if you prefer. Sign up at: **queenslandrail.com.au/EmailNotification**