

**Boondall station accessibility upgrade**

**PROJECT UPDATE – APRIL 2019**

**The Boondall station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**



**Project progress**

Activities undertaken at Boondall in March included:

* excavation and construction of footings and foundations for new footbridge and lift shafts – platform 1
* formwork and concrete pour for new footbridge footings – platform 1

**Upcoming works**

Next month, customers and the community can expect to see the following activities:

* concrete pour – new raised platform area and lift pit – platform 1
* excavation and construction of footings and foundations for new footbridge and lift shaft – platform 2
* construction of lift shaft components – offsite.

Please take care around the work zones.



# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\3 Morayfield\Collateral\Project Updates\APPROVED_Stations upgrade graphic with blurb_updated Nov 2018.png

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic/parking conditions (Aberdeen Parade)

# increased vehicle movements near works

# mobile lighting towers for night works.

# Local residents will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

Queensland Rail Limited ABN 71 132 181 090 QR2018

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

