

**Boondall station accessibility upgrade**

**PROJECT UPDATE – JUNE 2019**

**Queensland Rail’s Boondall station accessibility upgrade is part of the program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic/parking conditions (Aberdeen Parade)

# increased vehicle movements near works

# mobile lighting towers for night works.

# Local residents will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

**Project progress**

Activities undertaken recently at Boondall have included:

* concrete pour for footings for new footbridge and lift shaft – Aberdeen Parade
* construction of footbridge and stairs (offsite)
* construction of lift shaft segments (offsite)
* raised platform concrete pour – platform 2.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* prepare footings for stairs to Aberdeen Parade
* pour concrete for lift wells – platforms 1 and 2
* prepare landings for stairs – platform 2
* construction of lift shaft to platform level – platforms 1 and 2
* crane lift to install new footbridge and stairs.

Please take care around the work zones.





*Platform raising (night works) during track closure, early June.*