**31 October to 30 November 2016**

**Signals Upgrade Project**

As a valued neighbour, we are committed to keeping you informed about work Queensland Rail is doing in your area. This notice is a four-week look ahead outlining planned work for our Signals Upgrade Project and approximate locations, so you are fully informed.

The nature of this work is such that there will be little to see, but there will be construction noise and traffic impacts, particularly around those points where we require access to the rail corridor.

We apologise for any inconvenience and thank you for your understanding while we dig trenches, lay cables, move overhead electrical wires and install new signalling equipment on the line between Roma Street and Corinda.

**Change of 1800 number**

Please note that the contact number for the Roma Street to Corinda Signals Upgrade Project has changed. The new number is 1800 959 989. The previous number will continue to divert calls until 30 November 2016, when it will be disconnected.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milton overhead night works** | | | | |
| **From 10pm to 5am each night** for the following dates:   * **Monday 31 October to Thursday 3 November 2016 and** * **Monday 7 November to Thursday 10 November 2016 and** * **Saturday 27 November to Wednesday 30 November 2016­­­­.**   Night works for overhead line reconfiguration near Milton station. | | |  | | |
| **What to expect** | | Some noise from on-track machines and construction crews, heavy vehicle movements and traffic control in surrounding streets. | |
|  | | | |
| **Milton to Indooroopilly day works** | | | | |
| Ongoing daily conduit installation between Milton and Indooroopilly involving construction crews accessing the corridor and heavy vehicle movements. | | | | |
| **Roma Street to Corinda weekend and night works** | | | | |
| **From 2am Saturday 5 November to 4am Monday 7 November 2016­­ and**  **from 2am Saturday 26 November to 4am Monday 28 November 2016.**  Continuous work over the weekend to install foundations, signal portals and signalling heads at locations throughout the corridor, including Upper Roma Street, Milton, Auchenflower, Toowong, Taringa, Indooroopilly and Chelmer. | | |  | | |
| **Road closures and night works** | | |
| On **Saturday 5 November from 6pm to 4am on Sunday 6 November** there will be road closures at Sylvan Road Toowong (due to works on the rail bridge) and Railway Terrace, Indooroopilly (due to signal portal installation).  On **Saturday 26 November from 6pm to 4am on Sunday 27 November** there will be road closures at Park Road, Milton and Sylvan Road, Toowong due to works on the rail bridge. | | |
| **What to expect** | Heavy vehicle movements, periodic traffic control near train line access gates, some noise, construction crews in area, cranes, excavation and drilling.  Ongoing traffic control and heavy vehicle movements on streets surrounding worksites.  Minor traffic delays, some detours, reversing alarms, extra heavy vehicles and equipment movements and parking on street. | | | |

|  |
| --- |
| Queensland Rail will make every effort to carry out its works with minimal disruption. We encourage you to contact us with your phone or email details so we can ensure you are notified of any works that need to take place outside of normal construction hours, or involve changed traffic arrangements in your area.  This snapshot is broad and subject to change. If you have questions or concerns about specific dates, times or locations, please contact us. We look forward to working with you. |

**Contact:**

**Call:**  1800 959 989

**Email:** communityengagement@qr.com.au

For more information about this project visit the Queensland Rail website at [www.queenslandrail.com.au/inthecommunity/projects](https://www.queenslandrail.com.au/inthecommunity/projects)