Nambour station accessibility upgrade


## Project update –

## September 2016

Upgrade works on the platforms and in the subway are well underway at Nambour station as part of Queensland Rail’s $212 million upgrade program.

### Project progress

The following construction activities were recently completed:

* removal of part of the station building roof
* installation of new mast and overhead electrification lines
* demolition of concrete structures in the subway and on the platforms
* installation of new platform awning roofing
* installation of light poles at the southern end of the platform
* pouring of concrete in subway and lift well
* platform surfacing.

Platform access has now changed for the next stage of works.

Please follow all directional signage and take care around work zones.

### Upcoming work

In the coming weeks, customers and the community can expect to see the following construction activities:

* further demolition of concrete structures
* ongoing works in subway
* construction works in station building and new public toilets
* continuing lift well works
* buffer stop works
* ongoing upgrade of platform 1.

****



### Construction impacts

Customers, residents and businesses adjacent to Nambour station may experience the following:

* noise associated with heavy machinery
* use of reversing beepers
* changed traffic and parking conditions
* mobile lighting towers for night works
* increased vehicle movements around the work zones.

Residents and other stakeholders will be given advance notification of construction activities likely to cause impacts, including after-hours work (nights and Sundays, as required).

Queensland Rail thanks you for your patience during these important works.

### Keeping you informed

For more information on this project, please contact the Stakeholder Engagement team on **1800 722 203** (free call), email **stationsupgrade@qr.com.au** or visit **www.queenslandrail.com.au**