30 September 2017 to 31 October 2017

**Signals Upgrade Project**

As a valued neighbour, we are committed to keeping you informed about work Queensland Rail is undertaking in your area. This notice is a four-week look ahead outlining planned work for our Signals Upgrade Project and approximate locations.

Due to the nature of this work, there will be little to see, but there will be construction noise and traffic impacts, particularly around those points where we require access to the rail corridor.

We apologise for any inconvenience and thank you for your understanding while we dig trenches, lay cables, move overhead electrical wires and install new signalling equipment on the line between Roma Street and Corinda.

|  |  |
| --- | --- |
| **Roma Street to Corinda weekend works** | |
| **Weekend works from 6am on Saturday 14 to 2.30am on Monday 16 October.**   * Turnout works at Milton – completion of new signalling control systems * Installation of signal equipment and new cables * Signal equipment removal * Upgrade of existing equipment * Cable testing between Roma Street and Corinda * Commissioning of new signals between Toowong and Taringa.   Full road closures at Macdonnell Street, Toowong and Pike Avenue, Taringa. |  |
| **Milton to Corinda day works** |
| **Day works from 6am to 6pm from Monday 9 to Tuesday 31 October.**   * Cable and new signal equipment installation between Toowong and Graceville * Signal hut installation between Roma Street and Corinda * Testing works for new signalling equipment * Installation of signal equipment * Installation of new cables * Upgrade of existing equipment. |
| **What to expect** | |
| Some noise from on-track machines and construction crews, vehicle movements and traffic control in surrounding streets. | |
| **Roma Street to Corinda day works** | |
| Ongoing daily signalling stage works between Roma Street and Corinda involving construction crews accessing the corridor and heavy vehicle movements. | |

Queensland Rail will make every effort to carry out these works with minimal disruption. We encourage you to contact us with your phone or email details so we can notify you of any works that need to take place outside of normal construction hours or involve changed traffic arrangements in your area.

This update is broad and subject to change. If you have questions or concerns about specific dates, times or locations, please contact us.

We look forward to working with you.

**For more information**

**Call:** 1800 959 989 | **Email:** communityengagement@qr.com.au

**Web:** queenslandrail.com.au/inthecommunity/projects