**Coomera to Helensvale Duplication**

Noise notice – Track resurfacing – Revised dates

June to August 2017

As part of the Coomera to Helensvale Duplication, **track resurfacing** along the rail corridor between Coomera and Helensvale stations is scheduled to occur **from early June until mid-August**, weather and operational factors permitting.

This work involves the use of a loud, slow-moving track resurfacing machine to pack the ballast around the sleepers, ensuring the track is aligned correctly with a solid foundation. For safety reasons this machine will frequently sound safety horns as it moves along the track.

The on-track resurfacing works and on-track tamping machine will **move progressively along the track**, with the machine **returning to each section** **up to three times** during the scheduled working period (see table below).

**Scheduled works – please note revised dates below**

|  |  |  |
| --- | --- | --- |
| **Section of track** | **Dates and hours of work** | **Type of work** |
| Rail corridor between Coomera station and Coomera River, Coomera | **Early to late June 2017**7am to 6pm Monday to Saturday | * Use of the track resurfacing machine and loud, heavy machinery, including on-track vehicles, loaders and trucks with bright flashing lights and reversing beepers
* Ballast removal and replacement
* Movement of construction vehicles.
 |
| Rail bridge over Coomera River, Hope Island Road, Saltwater Creek, Helensvale | **Revised dates:****Mid-June to mid-August 2017**7am to 6pm Monday to Saturday |
| Rail corridor between Saltwater Creek and Helensvale station, Helensvale | **Revised dates:****Mid-June to mid-August 2017**7am to 6pm Monday to Saturday |
| Residents located near the rail corridor should expect increased noise and dust associated with this activity.Queensland Rail appreciates the local community’s cooperation during these important works.  |

For more information about this project please phone **1800 664 484** (during construction hours), email **C2H@qr.com.au** or visit **queenslandrail.com.au/C2H**