July 2017

### **Overview of planned after hours works**

# Merivale Bridge maintenance works

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Merivale Bridge  Project compound (Boundary Street/Riverside Drive, South Brisbane)  Barge (Coronation Drive side of the river, then moving to South Brisbane side) | * **Monday 10 July to Wednesday 12 July**   **(11pm to 6.30am** the next morning**)** | * Washing of bridge structure below track using gantry with pressure hoses in use * Movement of equipment within the rail corridor * Mobile lighting during night works. |
| * **Monday 10 July to Friday 21 July**   (**6pm to 4am** the next morning, Monday to Friday) | * Removal of scaffold materials from the bridge * Movement of equipment within the rail corridor * Hand tools and light powered machinery * Mobile lighting during night works. |
| * **1am Saturday 22 to 11pm Sunday 23 July**   (continuous works during track closure) | * Access to project compound and rail corridor from Boundary Street * Painting works * Scaffolding works on the bridge to support painting works * Scaffolding removal & storage on the barge * Delivery of materials, equipment and crane operation * Movement of equipment within the rail corridor * Hand tools and light powered machinery * Mobile lighting during night works * Vehicle movements. |
| * **Continuing until Monday 31 July 2017**   (nightly **6pm to 4am**, Monday to Sunday) |
| Nearby residents and businesses may experience increased noise, lighting and construction activity in the area.  Every effort will be made to carry out these works with minimal disruption. Queensland Rail thanks the local community for their cooperation during these important works.  For more information contact Queensland Rail on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **communityengagement@qr.com.au** | | |

Queensland Rail is undertaking essential maintenance works on the Merivale Bridge over the Brisbane River.

Activities this month include **night works from Monday 10 to Friday 21 July** for scaffolding removal and preparation for the scheduled track closure, which will involve continuous works from **1am Saturday 22 to 11pm Sunday 23 July**.

In addition to regular works (6.30am to 6.30pm, Monday to Saturday), painting works at night will continue, Monday to Sunday, throughout July.