Auchenflower station accessibility upgrade

PROJECT UPDATE – JUNE 2021

The Auchenflower station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.

Project progress

Works recently undertaken at Auchenflower include:

- footbridge foundation works (ongoing)

- stormwater works (platform 2/3)

- platform activities (ongoing)

- excavation of lower entrance, Auchenflower Terrace

- ongoing station design activities (off-site)

- fabrication of new footbridge components (off-site, ready for delivery).

Upcoming works

In the coming weeks, the following activities will be undertaken:

- night works – footbridge foundation works, excavation and spoil removal (throughout June)

- stormwater works (platform 1)

- continuing platform activities

- lift shaft installation

- delivery and assembly of footbridge components.

Please take care around the work zones.

Full road closure – Auchenflower Terrace

To support the delivery, assembly and installation of the station’s new footbridge, walkway and lift shafts over the coming months, Auchenflower Terrace will be closed between Dixon Street and Ridley Street from Monday 28 June until Friday 29 October 2021. Pedestrian access will be maintained on the western (or residential) side of Auchenflower Terrace.

# Construction impacts

# During works, construction activities may involve:

- changed parking and traffic conditions for safety

- noise associated with heavy machinery

- temporary changes to access paths throughout the station precinct and surrounding areas

- relocated ticketing equipment and platform facilities

- increased vehicle movements near works

- mobile lighting towers for night works.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better Auchenflower station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone:	1800 722 203 (free call)

# Email:	stationsupgrade@qr.com.au

# Website:	queenslandrail.com.au