Auchenflower station accessibility upgrade

PROJECT UPDATE – SEPTEMBER 2020

The Auchenflower station accessibility upgrade is part of the State Government’s $357 million investment to upgrade stations across the South East Queensland network, making them accessible for all customers.

Project progress

Works recently undertaken at Auchenflower include:

- underground services works

- removal of some existing structures and waiting shelters

- ongoing station upgrade design

- overhead line infrastructure wiring adjustments and some mast removal

- temporary relocation of bike lockers.

Upcoming works

In the coming weeks, the following activities will be undertaken:

- establishment of contractor’s site facilities

- removal of remaining platform waiting shelters

- relocation of ticketing equipment – platform 2/3

- overhead line mast removal and signalling activities (night works).

# Construction impacts

# During works, construction activities may involve:

- changed parking and traffic conditions for safety

- noise associated with heavy machinery

- temporary changes to access paths throughout the station precinct and surrounding areas

- increased vehicle movements near works

- mobile lighting towers for night works.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better Auchenflower station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone:	1800 722 203 (free call)

# Email:	stationsupgrade@qr.com.au

# Website:	queenslandrail.com.au

# Novel Coronavirus (COVID-19)

# To support workforce safety during this challenging time, Queensland Rail has implemented a number of additional control measures related to COVID-19 management. We will continue to take the necessary precautions to ensure the ongoing health and wellbeing of our team and the communities in which we operate.