Auchenflower station accessibility upgrade

PROJECT UPDATE – SEPTEMBER 2021

The Auchenflower station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.

Project progress

Works undertaken at Auchenflower in August include:

- platform activities (ongoing)

- installation of lift shafts and stairs

- ground works from Auchenflower Terrace (ongoing)

- foundation works behind platform 1.

Upcoming works

In the next month, customers and the community can expect to see the following activities:

- continuing platform activities

- continuing lift shaft installation

- footbridge and stair works

- excavation of lower station entrance, Auchenflower Terrace.

Please take care around the work zones.

Temporary weekend closure of platform 4

On Saturday 18 and Sunday 19 September platform 4 will be closed for works.

During this weekend, no trains will stop at or depart from platform 4. The station will operate as normal with minor service changes between 10pm and 11pm on Saturday night. See station staff for assistance.

# Construction impacts

# During works, construction activities may involve:

- changed parking and traffic conditions for safety

- noise associated with heavy machinery

- temporary changes to access paths throughout the station precinct and surrounding areas

- relocated ticketing equipment and platform facilities

- increased vehicle movements near works

- mobile lighting towers for night works.

# To support major construction activities, Auchenflower Terrace will be closed to through traffic, between Dixon Street and Ridley Street, until Friday 29 October 2021. Pedestrian access will be maintained.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better Auchenflower station.

Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone:	1800 722 203 (free call)

# Email:	stationsupgrade@qr.com.au

# Website:	queenslandrail.com.au