

**Boondall station accessibility upgrade**

**PROJECT UPDATE – MAY 2019**

**The Boondall station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Activities undertaken at Boondall in April included:

* concrete pour – new raised platform area and lift pit – platform 1
* excavation and construction of footings and foundations for new footbridge and lift shaft – platform 2
* construction of lift shaft components – offsite.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* concrete pour for footings for new footbridge and lift shaft – Aberdeen Parade
* construction of footbridge support columns
* construction of lift shaft to platform level – platforms 1 and 2
* construction of lift shaft segments (offsite)
* raised platform concrete pour – platform 2 (early June).

Please take care around the work zones.



# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\2 Strathpine\Collateral\Project Updates\10 Project Update May19\PUBLIC_Stations upgrade graphic only_with blurb_Updated April 2019.jpg

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\4 Boondall\Photos\20190424101944[1] CROP.jpg

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic/parking conditions (Aberdeen Parade)

# increased vehicle movements near works

# mobile lighting towers for night works.

# Local residents will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

Queensland Rail Limited ABN 71 132 181 090 QR2018

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

