

**Boondall station accessibility upgrade**

**PROJECT UPDATE – NOVEMBER 2019**

**The Boondall station accessibility upgrade is part of the State Government’s $357 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Activities undertaken recently at Boondall have included:

* platform surface works and paving
* completion of new ticket window
* ongoing lift installation
* station entrance, kerbing and gutters (Aberdeen Parade)
* completion of safety screens on existing footbridge.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* electrical services
* asphalting ramp sections on platforms
* construction of western entry plaza and upgrade of footpath to platform 2 and lighting
* platform works – signage, seating and ticketing equipment
* bike enclosure slab.



# 

# p

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic/parking conditions (Aberdeen Parade)

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please take care around the work zones.

# Local residents will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

