

**Dakabin station accessibility upgrade**

**PROJECT UPDATE – APRIL 2021**

**The Dakabin station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Works undertaken recently at Dakabin include:

* structural steelwork – platforms and station building
* early morning concrete pours – carpark (ongoing)
* installation of carpark decks (ongoing)
* Thompson Road realignment works (ongoing)
* commenced lift installations.

**Upcoming works**

In the coming weeks, the following project activities will be undertaken:

* platform works (during temporary weekend station closure – see below)
* relocation of ticket machines and equipment
* continuing early morning concrete pours – carpark
* fabrication of carpark screens (offsite)
* continuing Thompson Road works and footpath reinstatement
* continuing lift installation
* station building – exterior cladding, lighting/electrical and internal fit-out.

# The station’s platforms will be closed for uninterrupted works on Saturday 17 and Sunday 18 April. Rail services will not stop at Dakabin during this time. Half-hourly shuttle bus services will take customers to Petrie to connect with all services (allow additional 30 minutes’ travel time).

# A picture containing sky, outdoor, track  Description automatically generated



# Construction impacts

# During works, construction activities may involve:

* changed parking and traffic conditions for safety
* noise associated with heavy machinery
* temporary changes to access paths throughout the station precinct and surrounding areas
* increased vehicle movements near works
* mobile lighting towers for night works.

# Thompson Road will be closed to vehicles through the station precinct until approximately mid-2021.

# Customer access to Dakabin station will be maintained, with temporary customer kiss’n’ride zones on Narangba Road (south of the station, opposite Lakeside Road) and at each end of the Thompson Road closure (north, near Alma Road and south, near the temporary station entrance).

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday. The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Please take care around the work zones.

# Thank you for your patience and cooperation while we build you a better Dakabin station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au