

**Dakabin station accessibility upgrade**

**PROJECT UPDATE – JUNE 2021**

**The Dakabin station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Works undertaken recently at Dakabin include:

* station building – commencement of interior lining, services and fitout
* concrete pours – access ramps to carpark upper levels
* carpark works (ongoing) including external cladding (pictured, right) and gabion (retaining) wall construction
* fire safety pump room/tanks construction and installation (commenced)
* Thompson Road stormwater and in-ground services installations (ongoing).

**Upcoming works**

In the next month, the following project activities will be undertaken:

* adjustment to temporary kiss’n’ride zones to accommodate works
* continuing fitout of station building and carpark
* carpark staircase construction
* ongoing Thompson Road stormwater and in-ground services installations
* ongoing station lift installations
* commencement of carpark lift installations.

# Please take care around the work zones.

#



# Construction impacts

# During works, construction activities may involve:

* changed parking and traffic conditions for safety
* noise associated with heavy machinery
* temporary changes to access paths throughout the station precinct and surrounding areas
* increased vehicle movements near works
* mobile lighting towers for night works.

# Thompson Road will be closed to vehicles through the station precinct until the completion of the multi-storey carpark.

# Customer access to Dakabin station will be maintained, with temporary customer kiss’n’ride zones on Narangba Road (south of the station, opposite Lakeside Road) and at each end of the Thompson Road closure (north, near Alma Road and south, near the temporary station entrance).

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday. The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation while we build you a better Dakabin station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au