

**East Ipswich station accessibility upgrade**

**PROJECT UPDATE – AUGUST 2021**

**The East Ipswich station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

The following works were undertaken at East Ipswich in July:

* raising sections of existing platforms
* reinstallation of heritage shelter – platform 2 (new location)
* platform works including painting, paving and tiling
* installation of stairs to new footbridge
* footbridge fit-out (security screens)
* lift installation (ongoing)
* entrance ramp works – Coronation Street (ongoing).

**Upcoming works**

In the next month, customers and the community can expect to see the following activities:

* entrance ramp works – Coronation Street
* concrete pour – retaining wall footings
* surveying activities and civil works – platform 2
* station building works
* electrical works – platform 1
* roofing and painting – relocated heritage shelter
* ongoing lift installation
* ongoing stormwater and sewerage works.

# 



# Construction impacts

# During works, construction activities may involve:

* changed parking and traffic conditions for safety
* noise associated with heavy machinery
* temporary changes to access paths throughout the station precinct and surrounding areas
* increased vehicle movements near works
* mobile lighting towers for night works.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better East Ipswich station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au