East Ipswich station accessibility upgrade

PROJECT UPDATE – JULY 2021

The East Ipswich station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.

Project progress

The following works have been undertaken recently at East Ipswich:

- raising sections of existing platform 2

- restoration and reinstallation of heritage shelter (in new location)

- installation of stairs to new footbridge

- lift installation (ongoing).

Upcoming works

In the coming weeks customers and the community can expect to see the following activities:

- raising sections of existing platform 1 (during scheduled track closure weekend 17 and 18 July)

- painting, paving and tiling

- ongoing lift installation

- installation of security screens – footbridge and stairs

- ongoing stormwater and sewerage works

- restoration and reinstallation of heritage shelter (in new location)

- entrance ramp works – Coronation Street.

# Construction impacts

# During works, construction activities may involve:

- changed parking and traffic conditions for safety

- noise associated with heavy machinery

- temporary changes to access paths throughout the station precinct and surrounding areas

- increased vehicle movements near works

- mobile lighting towers for night works.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better East Ipswich station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone:	1800 722 203 (free call)

# Email:	stationsupgrade@qr.com.au

# Website:	queenslandrail.com.au