

**Morayfield station accessibility upgrade**

**PROJECT UPDATE – APRIL 2019**

**The Morayfield station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**



**Project progress**

Activities undertaken in March included:

* temporary seating and shelter – platform 1
* excavation of foundations for new footbridge and lift shafts
* installation of underground services for new station building.

**Upcoming works**

This month, customers and the community can expect to see the following activities:

* concrete pour – new raised platform area
* installation of formwork for footings and lift shafts – platforms 1 and 2
* construction of footings and foundations for new footbridge and lift shafts
* concrete pour – lift shaft walls, footings and station building slab
* construction of new station building outer walls
* construction of lift shaft components – offsite.

Please take care around the work zones.

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\3 Morayfield\Collateral\Project Updates\APPROVED_Stations upgrade graphic with blurb_updated Nov 2018.png

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Residents and the local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

