

**Morayfield station accessibility upgrade**

**PROJECT UPDATE – JULY 2019**

**Queensland Rail’s Morayfield station accessibility upgrade is part of the program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Activities undertaken recently at Morayfield have included:

* continued station building construction
* concreting – back of platform raising
* underground services
* installation of concrete lift shafts to ground level – platforms 1 and 2.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* installation of platform roof structure and station building roofing (including night works)
* pre-cast lift shafts and footbridge stairs
* electrical works
* upgrade footpath to platform 2.

Please take care around the work zones.

#

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Residents and the local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

