

**Morayfield station accessibility upgrade**

**PROJECT UPDATE – NOVEMBER 2018**

**The Morayfield station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**



**Project progress**

Activities recently undertaken at Morayfield include:

* installation of safety fencing
* minor platform works, vegetation removal and relocation of ticketing and vending equipment
* contractor site establishment (off Visentin Road)
* return of student artwork (installed in 2006) to Morayfield East State School.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* changes to station access and pedestrian pathways throughout the precinct
* realignment of footbridge stairs to enable construction on platform 1 (early November)
* station building demolition and associated works.

In addition to the accessibility upgrade works, Queensland Rail is also constructing a driveway to link the station carpark and the Caboolture Sports Club, providing overflow parking (pictured, below). Works are expected to be completed in approximately four to six weeks.

Please take care around the work zones.

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\3 Morayfield\Photos\5 October 2018\191018 LJames\Carpark Link3 1910 EDITED2.jpg

*Driveway link to Caboolture Sports Club underway*

**Delivery of Queensland Rail’s $300 million Station Accessibility Upgrade Program will mean about 83% of customers will travel to or from an accessible station.**

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 3\Template\APPROVED_Stations upgrade graphic only.png

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to station access paths

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Residents and the local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights and Sundays, as required).

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

