

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – APRIL 2019**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**



*Raised platform 1 – temporary surface*

**Project progress**

In March, the following activities were undertaken at Strathpine:

* lift shaft walls (formwork, reinforcement and concrete) – platform 1
* screw piling for footbridge and lift shaft – platform 1
* foundations and footings – platform 2/3
* raised section of platform 1 – concrete pour (pictured).

**Upcoming works**

This month, customers and the community can expect to see the following activities:

* changes to work zone footprint to facilitate construction – western carpark
* screw piling for footbridge footings – platform 2/3
* concrete pour – platform 2/3
* commence installation of lift shaft segments.



*Platform raising works*



# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# ramp access to platform 2/3 (at level crossing) closed throughout construction

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please follow all directional signage and take care around the work zones.

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

