

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – DECEMBER 2018**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**



**Project progress**

During November the following activities were undertaken:

* geotechnical surveys – station and carpark areas
* electrical/communications service identification, relocation and removal under platform 2/3
* vegetation removal for new platform 1 entrance ramp
* preparation for main construction works.

The ramp to platform 2/3 (at South Pine Road level crossing) is closed during construction. Please see station staff if you require assistance accessing the station or boarding services.

**Upcoming works**

In December, customers and the community can expect to see the following activities:

* installation of temporary construction access across track
* demolition works on platform 2/3 – removal of original footbridge staircase bases and shelter.



*Preparation works for main construction, platform 2/3*



*Site of new access ramp, platform 2/3*

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please follow all directional signage and take care around the work zones.

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

