

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – DECEMBER 2019**

**The Strathpine station accessibility upgrade is part of the State Government’s $357 million investment to upgrade stations across the South East Queensland network, making them accessible for all customers.**



**Project progress**

The following activities were undertaken at Strathpine in November:

* completion of bicycle enclosure structural steel
* access roadworks – eastern carpark
* entrance fencing – platform 1
* lighting and signage works
* ongoing lift installation.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* eastern entry and landscaping works
* ongoing lift installation
* bicycle enclosure fit out
* western carpark lighting installation
* platform resurfacing works
* removal of decommissioned ramp – platform 2/3.

Please follow all directional signage and take care around the work zones.



# Construction impacts

# Normal working hours are 6am to 5pm, Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# ramp access to platform 2/3 (at level crossing) closed (non-compliant ramp to be removed)

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Thank you for your patience and cooperation as we work to improve your station.

# Project activities will shut down briefly over the Christmas period. Works will resume in early January 2020.

# Queensland Rail and the project team wish you season’s greetings and a safe and happy holiday period.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

