

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – FEBRUARY 2019**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

During January, the following activities were undertaken at Strathpine:

* completion of temporary construction access across track
* demolition works – original staircase bases
* excavation and major piling (foundation) works for new lift shaft (western carpark).

**Upcoming works**

This month, customers and the community can expect to see the following activities:

* excavations and screw piling for foundations for raised section of platform 1
* preparatory excavations to platform 2/3
* service conduit relocations – platform 1.

![\\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\2 Strathpine\Photos\10 January 2019\Timelapse\20190129152848[1] CROP.jpg]()Please follow all directional signage and take care around the work zones.

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\3 Morayfield\Collateral\Project Updates\APPROVED_Stations upgrade graphic with blurb_updated Nov 2018.png

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\2 Strathpine\Photos\10 January 2019\Timelapse\20190129131934[2] CROP.jpg

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# ramp access to platform 2/3 (at level crossing) closed during construction

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

