

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – FEBRUARY 2020**

**The Strathpine station accessibility upgrade is part of the State Government’s $357 million investment to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

The following activities were undertaken at Strathpine in January:

* opening of the new lifts
* reopening of upgraded platform 2/3 and closure of temporary platform
* ongoing eastern entry and landscaping works
* ongoing bicycle enclosure works
* stormwater drainage works – platform 2/3.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* reopening of eastern entry and new accessible ramp – platform 1
* bicycle enclosure fit-out
* final installation of platform seating
* provision of accessible parking – western carpark
* completion of stormwater drainage – platform 2/3.

Please follow all directional signage and take care around the work zones.



# 

# Construction impacts

# Normal working hours are 6am to 5pm, Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

