

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – JULY 2019**

**Queensland Rail’s Strathpine station accessibility upgrade is part of the program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

Last month, the following activities were undertaken:

* installation of lift shafts – platform 1 and western carpark
* installation of footbridge stairs – platform 1 and western carpark
* demolition of redundant structures – platform 2/3
* ongoing excavation works – platform 2/3.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* installation of new waiting shelters
* drainage and surface works – platform 2/3
* construction of new accessible entrance – platform 1.

Please follow all directional signage and take care around the work zones.



# 

# Construction impacts

# Normal working hours are 6am to 5pm, Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# ramp access to platform 2/3 (at level crossing) closed throughout construction

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

