

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – MARCH 2020**

**The Strathpine station accessibility upgrade is part of the State Government’s $357 million investment to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

During the last month, the following activities were undertaken at Strathpine:

* completion of upgraded platform 2/3
* commenced dismantling and removal of temporary platform
* completion of eastern entry and landscaping works
* ongoing bicycle enclosure fit-out
* provision of accessible parking – western carpark
* stormwater drainage works.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* removal of temporary platform structure
* bicycle enclosure commissioning
* other minor works.

Please follow all directional signage and take care around the work zones.



# Construction impacts

# Normal working hours are 6am to 5pm, Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

