

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – MAY 2019**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

In April, the following activities were undertaken at Strathpine:

* changes to work zone footprint to facilitate construction – western carpark
* foundations for footbridge footings – platform 2/3
* construction of lift shaft segments (offsite).

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* works to underground services including tree removal – eastern carpark
* concrete pour for lift shaft walls – platforms 1 and 2/3
* concrete pour for footbridge and stairs footings – platform 2/3
* concrete pour for footbridge support column – western carpark.

![\\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\2 Strathpine\Photos\20190507110802[1] CROP.jpg]()To enable assembly and installation of the new footbridge in early June, the western carpark will be closed from Saturday 18 May to Monday 3 June.



**![\\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\PROJECTS\Station Upgrade Tranche 2\2 Strathpine\Photos\20190507110759[1] CROP2.jpg]()**

# Construction impacts

# Normal working hours: 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# ramp access to platform 2/3 (at level crossing) closed throughout construction

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please follow all directional signage and take care around the work zones. We thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

