

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – NOVEMBER 2018**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

The following activities were recently undertaken:

* minor demolition works
* electrical/communications service identification, relocation and removal to enable construction
* tree clearing adjacent to platform 1 for new entrance ramp
* preparations for main construction works.

The ramp to platform 2/3 (at South Pine Road level crossing) is now closed for construction. Please see station staff if you require assistance accessing the station or boarding services.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* commencement of main construction works
* vegetation removal – Station Street carpark entry
* demolition works on platform 2/3, including the removal of original footbridge staircase bases.



*Temporary carpark changes – new entry works*

**Delivery of Queensland Rail’s $300 million Station Accessibility Upgrade Program will mean about 83% of customers will travel to or from an accessible station.**

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 3\Template\APPROVED_Stations upgrade graphic only.png

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\2 Strathpine\Photos\8 October 2018\Stairs2 0410 CROP.jpg

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please follow all directional signage and take care around the work zones.

# We thank customers and the community for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

