

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – NOVEMBER 2019**

**The Strathpine station accessibility upgrade is part of the State Government’s $357 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

In recent weeks, the following activities were undertaken at Strathpine:

* opening of the new footbridge (stair-only access until lift completion)
* commencement of bicycle enclosure works
* paving – platform 2/3
* shelter works – platform 2/3
* lighting installations – platform 2/3
* ongoing lift installation
* removal of the temporary footbridge.

**Upcoming works**

In the coming weeks, customers and the community can expect to see the following activities:

* completion of bicycle enclosure structural steel
* access roadworks – eastern carpark
* entrance fencing – platform 1
* lighting and signage works
* ongoing lift installation
* paving works – platform 2/3.

Please follow all directional signage and take care around the work zones.

#

# Construction impacts

# Normal working hours are 6am to 5pm, Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# ramp access to platform 2/3 (at level crossing) closed

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Thank you for your patience and cooperation as we work to improve your station.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

