**Strathpine station accessibility upgrade**

**PROJECT UPDATE – OCTOBER 2018**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

The following works were recently undertaken:

* opening of the temporary footbridge
* opening of the temporary platform and closure of the South Pine Road end of platform 2/3
* removal of the original footbridge.

The ramp to platform 2/3 (at South Pine Road level crossing) is now closed for construction. Please see station staff if you require assistance accessing the station or boarding services.

**Upcoming works**

This month, customers and the community can expect to see the following construction activities:

* minor demolition works
* electrical/communications service identification, relocation or removal to enable construction
* preparatory activities prior to the commencement of main construction works.



*Platform 2/3 closed for construction*

**Delivery of Queensland Rail’s $300 million Station Accessibility Upgrade Program will mean about 83% of customers will travel to or from an accessible station.**

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 3\Template\APPROVED_Stations upgrade graphic only.png

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\2 Strathpine\Photos\6 September 2018\240918 Lyndon James\Platform 2 3 After Removal 2 CROP 240918.jpg

*Original footbridge makes way for construction of lifts*

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please follow all directional signage and take care around the work zones.

# We thank customers and the community for their patience and cooperation during this important project.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

