

**Strathpine station accessibility upgrade**

**PROJECT UPDATE – SEPTEMBER 2018**

**The Strathpine station accessibility upgrade is part of Queensland Rail’s $300 million program to upgrade stations across the South East Queensland network, making them accessible for all customers.**

**Project progress**

The following works were recently undertaken:

* contractor site establishment
* project compound and safety fencing
* changes to some parking to enable works
* completion of temporary platform
* installation of temporary footbridge.

**Upcoming works**

This month, customers and the community can expect to see the following construction activities:

* opening of the temporary footbridge
* commissioning of the temporary platform
* removal of original footbridge.

The ramp to platform 2/3 (at South Pine Road level crossing) will be closed for construction from Monday 17 September. Please see station staff if you require assistance accessing the station or boarding services.



*Installation of temporary footbridge, late August*

**Delivery of Queensland Rail’s $300 million Station Accessibility Upgrade Program will mean about 83% of customers will travel to or from an accessible station.**

# 

# \\Cptprdfps001\STRATEGY\Corporate Affairs\External Affairs\001 Queensland Rail\Projects\Station Upgrade Tranche 2\2 Strathpine\Photos\5 August 2018\220818 LJames\Strathpine 1 2208 CROP3.jpg

*Temporary footbridge staircase construction*

# Construction impacts

# Normal working hours are 6am to 5pm Monday to Saturday. Construction activities may involve:

# noise associated with heavy machinery

# temporary changes to access paths throughout the station precinct

# changed traffic and parking conditions

# increased vehicle movements near works

# mobile lighting towers for night works.

# Please follow all directional signage and take care around the work zones.

# Queensland Rail thanks customers and the community for their patience and cooperation during this important project.

# Contact us

# For more information or to provide feedback:

# Phone: 1800 722 203 (free call)

# Email: stationsupgrade@qr.com.au

# Website: queenslandrail.com.au

