**Sadliers Crossing bridge upgrade**

Scheduled works – late July/early August

Queensland Rail is replacing a series of rail bridges on the Ipswich to Rosewood line, in South East Queensland. Under this program, ageing timber bridges will be replaced with steel and concrete structures to improve reliability, operational safety and efficiency of services on the rail corridor.

Upcoming activities for this project include a temporary road closure prior and after hours works during a planned track closure over the weekend of 1-2 August 2015.

**Overview of planned works**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Gladstone Road | * 7am on Wednesday 29 July to 5pm on Tuesday 4 August | * Temporary road closure near #24 Gladstone Road   (traffic management will be in operation)   * Pedestrian detour around the work zone. |
| Sadliers Crossing bridge approach (near Gladstone Road) | * 5pm on Friday 31 July to 7am on Monday 3 August (continuous works planned) | * Piling works * Project vehicle movements and reversing beepers * Increased traffic and parking in the local area * Lighting towers for night works * No public vehicle access under the rail bridge   (detour will be in place). |
| This work involves the use of heavy, loud machinery associated with piling works.  Nearby residents may experience some noise from truck movements and construction activity, and will see cranes and lighting during night activities.  Queensland Rail is aware that such operations may cause temporary inconvenience to our valued neighbours. Every effort will be made to carry out these works with minimal disruption.  Queensland Rail apologises for any inconvenience and thanks the local community for their cooperation during these important works. | | |

For more information, please phone the project team on freecall **1800 645 836** or email **communityengagement@qr.com.au**.

Contact Queensland Rail’s customer feedback team on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **customerfeedback@qr.com.au**.

For information and updates on Queensland Rail train services visit **translink.com.au** or call TransLink on **13 12 30** anytime.