

**Strathpine station accessibility upgrade**

**WORKS NOTICE**

**Night works – temporary platform removal**

**Early April 2020**

As part of the Strathpine station accessibility upgrade, Queensland Rail will continue the demolition and removal of the station’s temporary platform during night works on **Wednesday 1 and Thursday 2 April, each night from 9pm until 5am the next day** (weather and construction conditions permitting).

Works will then continue from **9pm Friday 3 until 5am Monday 6 April**, during the scheduled track closure. Following the track closure, site remediation works will be undertaken, **only if required, from Tuesday 7 to Thursday 9 April, each night from 9pm to 5am** the next day.

For the safety of customers and project workers, these works must be carried out at times when there is no rail traffic and fewer customers around the station precinct.

While the western carpark will be partially closed during these works, pedestrian access will be maintained between Nicol Way and South Pine Road and the station footbridge.

Residents near the station may experience some noise associated with upgrade activities and truck movements. Mobile lighting towers will be used during night works. Every effort will be made to minimise disruption and we apologise for any inconvenience as we work to improve your station.

# Overview of works

Queensland Rail Limited ABN 71 132 181 090

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Strathpine station  Western carpark – partial closure 9pm Wednesday 1 to 5am Friday 10 April (pedestrian access maintained) | **9pm to 5am** the next day on:   * **Wednesday 1 April** * **Thursday 2 April**   (over 2 nights)  **9pm Friday 3 to 5am Monday 6 April**  (continuous works, if required during scheduled track closure)  *Tuesday 7 to Thursday 9 April, 9pm to 5am the next day (over 3 nights, only if required)* | Station upgrade works involving:   * removal of the temporary platform structures * operation of heavy machinery and trucks with flashing lights and reversing beepers * use of hand-held tools and powered equipment * movement of personnel and vehicles around the station precinct * portable lighting towers at night. |

The Strathpine station accessibility upgrade is part of the State Government’s $357 million investment to upgrade stations across the South East Queensland network, making them accessible for all customers.

For more information about the accessibility upgrade, please contact the project’s community team during business hours on **1800 722 203** (free call) or email [**stationsupgrade@qr.com.au**](mailto:stationsupgrade@qr.com.au)

We are moving towards paperless notifications about noise and works. You will still see paper notices as we transition to the new system. Sign up at **queenslandrail.com.au/EmailNotification** or contact us if you prefer to receive paper copies.

