**Sadliers Crossing bridge upgrade**

Works update – November

Queensland Rail is replacing a series of ageing timber rail bridges on the Ipswich to Rosewood line to improve reliability, operational safety and efficiency of services on the rail corridor.

Since June this year, the project team has been working on the eastern side of the Sadliers Crossing rail bridge at Gladstone Road. Works have progressed and the project team has now mobilised to the western side near Grace and Dixon Streets.

Changed traffic conditions are in operation to facilitate the bridge replacement works on the western approach.

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Sadliers Crossing bridge – Grace and Dixon Streets | * Through to March 2016 | * Bridge strike protection system installation and associated roadworks |
| Sadliers Crossing bridge – Grace and Dixon Streets | * Through to Monday 15 February 2016 | * Continued lane closures to facilitate stormwater drainage installation, pier construction * Full road closure for replacement of the timber approach spans |
| Traffic management is in place for the safety of motorists and pedestrians. Motorists are reminded to observe these changes and that roadwork speed limits are enforced. This may result in some traffic delays and we appreciate your patience.  Temporary pedestrian access under the rail bridge on Grace and Dixon Streets has been installed to facilitate access during works.  A full road closure on Grace and Dixon Streets at the Sadliers Crossing bridge is also planned for approximately 10 days in mid-January 2016. Rail traffic will be suspended during the weekend of 16/17 January 2016 to facilitate the replacement of the western timber approach spans. Additional notification will be made in the New Year advising of final schedule delivery, amended traffic management plan and alternate traffic detour routes.  Nearby residents may experience some noise from truck movements and construction activity. Queensland Rail is aware that such operations may cause temporary inconvenience to our valued neighbours. Every effort is being made to carry out these works with minimal disruption.  Queensland Rail apologises for any inconvenience and thanks the local community for their cooperation during these important works. | | |

For more information, please phone the project team on freecall **1800 645 836** or email **communityengagement@qr.com.au.**

Contact Queensland Rail’s customer feedback team on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **customerfeedback@qr.com.au.**

For information and updates on Queensland Rail train services visit **translink.com.au** or call TransLink on **13 12 30** anytime.