

**Auchenflower station accessibility upgrade**

**WORKS NOTICE**

**Night and after hours works**

**June 2022**

As part of the Auchenflower station accessibility upgrade, Queensland Rail will undertake after hours works on **selected nights in June (6pm to 6am the next day).**

For safety, these works can only be undertaken after hours when rail traffic is reduced and there are fewer people around the station and hospital precincts.

**Due to recent adverse weather, Lang Parade pedestrian crossing works (previously notified) have been rescheduled to the weekend Friday 3 to Monday 6 June. Overnight works will be undertaken on Friday 3 June only**, with the remainder of the weekend’s activities to be day shifts. (Lang Parade will be closed and access to The Wesley Hospital carpark will be via Patrick Lane during this weekend.)

**Traffic management will be in operation support the pedestrian crossing installation, site access, concrete pumping and other construction activities.** Motorists are advised to follow the instructions of the traffic controllers and drive to the changed conditions.

Residents near the station may experience noise associated with excavation, concrete pumping, truck movements and construction activity around the work zones.

Every effort will be made to minimise disruption and we thank you for your patience during these important works.

# Overview of works (weather and construction conditions permitting)

Queensland Rail Limited ABN 71 132 181 090

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Auchenflower station, carpark and rail corridorSurrounding local streets (including Lang Parade) | Night works, **9pm to 7am** the next day on:* **Friday 3 June**

(overnight works, followed by day shifts on Saturday and Sunday)Night works, **6pm to 6am** the next day on:* **Monday 6 June**
* **Wednesday 8 June**
* **Monday 13 June**
* **Wednesday 15 June.**

(four separate nights over two weeks) | Station upgrade activities involving:* pedestrian crossing construction (Lang Parade, 3-6 June – rescheduled)
* property pole installation (Lang Parade)
* excavation
* installation of in-ground services
* concrete pumping and concrete works
* footpath sub-grade works
* operation of machinery and heavy equipment
* the movement of vehicles and machinery with flashing lights and reversing beepers
* use of hand-held tools and powered equipment
* portable lighting towers in use at night
* lane/road closures (Lang Parade) with traffic management (as required).
 |

The Auchenflower station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers. For more information, please contact the project’s community team on free call **1800 722 203** or email **stationsupgrade@qr.com.au**

Sign up for electronic notifications at **queenslandrail.com.au/EmailNotification**