
**Queensland Rail is striving to become a modern, customer-focused rail service and is investing $300 million to upgrade stations, making them accessible for all customers.**



**DAKABIN STATION**

**Station Accessibility Upgrade Program**

**PROJECT UPDATE**

As part of the Station Accessibility Upgrade Program, Queensland Rail is making improvements to Dakabin station.

These improvements include:

* a new pedestrian footbridge with lift access
* raised section of platform at assisted boarding points
* provision of disability parking spaces
* upgraded tactiles and hearing augmentation loops
* upgraded security cameras and station lighting

whole precinct including additional parking spaces and a new bus interchange.

The project is currently in the design phase. As we move through the design and construction phases, we will ensure we keep local residents, customers and community groups well informed of the project’s progress.

Artist’s impressions are now available and detailed design is getting underway.

For further information or to provide feedback:

* new wayfinding and platform signage.

Queensland Rail is working with the Department of Transport and Main Roads on the upgrade of the

Phone: Email: Post: Website:

**1800 722 203** (free call)

# [stationsupgrade@qr.com.au](mailto:stationsupgrade@qr.com.au)

**GPO Box 1429, Brisbane, QLD 4000 queenslandrail.com.au**

**Delivery of Queensland Rail’s $300 million Station Accessibility Upgrade Program will mean about 83% of customers will travel to or from an accessible station.**

**Nambour**

Completed Apr 2017

**Dinmore**

Completed Jun 2017

**Graceville**

Completed Sep 2017

**Newmarket**

Completed Nov 2017

**Alderley**

Completed Nov 2017

**Strathpine**

Early works commenced late 2017



**Morayfield**

Early works commenced late 2017

**Boondall**

Early works commenced early 2018



|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Albion** | **Fairfield** | **Auchenflower** | **Loganlea** | **Cannon Hill** | **Buranda** | **East Ipswich** | **Dakabin** |
| Design stage | Design stage | Design stage | Design stage | Design stage | Design stage | Design stage | Design stage |