**Sadliers Crossing bridge upgrade**

Scheduled works – October

Queensland Rail is replacing a series of ageing timber rail bridges on the Ipswich to Rosewood line, in South East Queensland, to improve reliability, operational safety and efficiency of services on the rail corridor.

Upcoming activities for this project include a planned track closure to facilitate construction works.

**Overview of planned works**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Sadliers Crossing bridge – eastern approach (Gladstone Road) | * 3am Saturday 3 October through to 6am Monday 5 October 2015

 (48-hour track closure, with  continuous works) | * Track closure and night works
* Use of large equipment and machinery including cranes
 |
| Gladstone Road (at eastern bridge approach) | * 7am Wednesday 30 September to 5pm Wednesday 7 October 2015
 | * Full road closure (traffic diversions in operation)
 |
| Gladstone Road work site (eastern approach) and Dixon Street work site (western approach) | * 5am Saturday 3 October through to 6am Monday 5 October 2015
 | * No pedestrian access in the vicinity of work sites
* No public access over Sadliers Crossing bridge in either direction
 |
| This work involves the use of cranes, large equipment and machinery to facilitate the bridge replacement works. Residents near the eastern bridge approach may experience some noise from truck movements and construction activity, and will see lighting during night activities.Traffic management will be in place for the safety of motorists and pedestrians during this time. This may result in some traffic delays and we appreciate your patience. Full vehicular access to Gladstone Road will be reinstated from Thursday 8 October.Queensland Rail is aware that such operations may cause temporary inconvenience to our valued neighbours. Every effort will be made to carry out these works with minimal disruption.Queensland Rail apologises for any inconvenience and thanks the local community for their cooperation during these important works. |

For more information, please phone the project team on freecall **1800 645 836** or email **communityengagement@qr.com.au.**

Contact Queensland Rail’s customer feedback team on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **customerfeedback@qr.com.au.**

For information and updates on Queensland Rail train services visit **translink.com.au** or call TransLink on **13 12 30** anytime.