**Update: maintenance work**

**Albert Bridge, Indooroopilly**

Queensland Rail is working to carry out essential cleaning and painting on the Albert Rail Bridge in Indooroopilly to maintain and rehabilitate its steel components and improve its reliability and operational safety.

You may have received a notice earlier this week regarding this work. We have taken on board feedback from local residents and have revised our work schedule to minimise any impact this work has on your community during the Christmas period, as detailed below. Every effort will be made to carry out these works with minimal disruption.

We apologise for any confusion our earlier notice may have caused. If you would like any further information on this project do not hesitate to contact us on **13 16 17** (between 8am and 5pm Monday – Friday) or **0408 755 079** (after hours).

**Revised overview of maintenance work**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Albert Bridge between Indooroopilly and Chelmer | From 6am to 6pm on Thursday 24 December. | Continuation of site establishment and the delivery and installation of scaffolding under the Albert Bridge. This will involve simple hand tools and light power tools (including hammers, saws, chain tongs, drills and chainsaws).  A light crane with reversing beepers will be used to assemble the scaffolding.  |
| From 6am to 6pm on Friday 25 December. | Delivery and unloading of materials to the site. A light crane with reversing beepers will be used to unload boxes of scaffold. Residents may notice some vehicle movements, however noise will be kept to a minimum. |
| From 6am on Saturday 26 December to 6am on Tuesday 29 December 2015 - continuous work. | Erection of scaffolding on a section of the Albert Bridge and also underneath the bridge.This will involve simple hand tools and light power tools (including hammers, saws, chain tongs, drills and chainsaws).   A light crane with reversing beepers will be used to assemble the scaffolding. |
|  |