**Maintenance work**

**Albert Bridge, Indooroopilly**

**May/June 2016**

Queensland Rail is continuing to carry out essential cleaning and painting on the Albert Rail Bridge in Indooroopilly to maintain and rehabilitate its steel components and improve its reliability and operational safety. This is a continuation of work which began in late December 2015.

These works are planned to take place over four weekend periods throughout May and June 2016.

**Overview of work**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Albert Bridge between Indooroopilly and Chelmer | From 2am on Saturday 7 May until 3am on Sunday 8 May 2016, as continuous workFrom 11pm on Saturday 14 May until 3am on Monday 16 May 2016, as continuous workFrom 2am on Saturday 28 May until 3am on Monday 30 May 2016, as continuous workFrom 11pm on Saturday 11 June until 3am on Monday 13 June 2016, as continuous work | Site preparation including scaffolding, surface preparation and painting works.This will involve:* hand tools and power tools (including hammers, saws, chain tongs and drills)
* a generator
* lighting towers on the bridge and near the corridor entrance at Wharf Street, Chelmer
* the delivery of materials
* a light crane with reversing beepers to assemble the scaffolding.
 |

Queensland Rail is aware noise and lighting from such operations can cause temporary inconvenience to our valued neighbours. Every effort will be made to carry out these works with minimal disruption.

For more information regarding this work, please call **13 16 17** (between 8am and 5pm Monday to Friday) or email **customerfeedback@qr.com.au**.