**SEQ timber bridge replacement –Rosewood**

Scheduled works – 30 April to 3 May 2016

Queensland Rail is replacing a series of ageing timber rail bridges on the Ipswich to Rosewood line to improve reliability, operational safety and efficiency of services.

Upcoming activities for this project include around-the-clock works during a planned track closure from **Saturday 30 April 30 to Tuesday 3 May 2016**.

**Overview of planned works**

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Rosewood rail bridge | * 2am Saturday 30 April through to 4am Tuesday 3 May 2016   **(continuous works)** | * Track closure and night works * Use of large equipment and machinery (including two cranes) * Increased vehicle movements (site access, equipment and materials delivery) * Noise and dust from construction activity * Use of mobile lighting towers during night works |
| Occupation of the Rosewood site office (Mill Street side of the rail bridge) will continue through to project completion in July 2016, weather and construction conditions permitting. Site activities include vehicle movements and delivery of materials and equipment. Standard working hours are generally 6am to 5pm, Monday to Friday (except for continuous works associated with planned track closures).  For the safety of workers and the community, please follow signage and the instructions of traffic management personnel and drive to the changed traffic conditions. Access to local properties will be maintained at all times.  Queensland Rail is aware that project activities may cause temporary inconvenience to our valued neighbours. Every effort will be made to carry out these works with minimal disruption.  Queensland Rail apologises for any inconvenience and thanks the local community for their cooperation during these important works. | | |

The project team will be available during the continuous works on **0407 159 141**.

For more information, please contact Queensland Rail’s customer feedback team on **13 16 17** (between 8am and 5pm, Monday to Friday) or email **communityengagement@qr.com.au**.